|  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Resource | Req. Ref | Description | April 1week | April 2week | April 3week | April 4week | May 1week | May 2week | May 3week | May 4week | end three | Month end | Month end | In Charge |
|  |  | **Total Estimation hours:** | **10** | **18** | **17** | **15** | **13** | **10** | **8** | **5** | **3** | **1** |  |  |
|  |  |  | - | - | - | - | - |  |  |  |  |  |  |  |
|  | R1 | **Project planning** | 5 | 4 | 3 | 2 | 1 | 0 |  |  |  |  |  |  |
|  |  | Mind mapping |  |  |  |  |  |  |  |  |  |  |  | Nirojan |
| D1 |  | Requirements elicitation | 2 | 1 | 0 |  |  |  |  |  |  |  |  | Banuja |
| D2 |  | Started draw the ER ,use case and UML diagram | 2 | 2 | 2 | 1 | 0 |  |  |  |  |  |  | Nixsala |
| T1 |  | Consult the with clients by showing the prototype | 1 | 1 | 1 | 1 | 1 | 0 |  |  |  |  |  | Sathuriya |
|  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | R2 | **Designing** | 5 | 5 | 5 | 4 | 3 | 2 | 1 | 0 |  |  |  |  |
| D1 |  | Started to design the UI using html | 2 | 2 | 2 | 1 | 0 |  |  |  |  |  |  | Nixsala |
| T1 |  | Used CSS and HTML | 1 | 1 | 1 | 1 | 1 | 1 | 1 | 0 |  |  |  | Sathuriya |
|  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | R3 | **Development** | 5 | 5 | 5 | 5 | 5 | 4 | 4 | 3 | 2 | 1 |  |  |
| D1 |  | Deploy the front end in eclipse | 1 | 1 | 1 | 1 | 1 | 0 |  |  |  |  |  | Sathuriya |
| D2 |  | Stared to create database and table with MY SQL | 1 | 1 | 1 | 1 | 1 | 1 | 1 |  |  |  |  | Banuja |
| D2 |  | Set JDBC connection | 1 | 1 | 1 | 1 | 1 | 1 | 1 | 1 |  |  |  | Nirojan |
| D2 |  | Set tomcat server and java servlet environment | 1 | 1 | 1 | 1 | 1 | 1 | 1 | 1 | 1 | 0 |  | Nixsala |
| D3 |  | Connect both frond end and database using java | 1 | 1 | 1 | 1 | 1 | 1 | 1 | 1 | 1 | 1 | 0 | Nirojan |
|  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | R4 | **Testing and implementation** | 4 | 4 | 4 | 4 | 4 | 4 | 3 | 2 | 1 |  |  |  |
| D1 |  | Added the junit dependencies and selenium dependencies | 2 | 2 | 2 | 2 | 2 | 2 | 1 | 0 |  |  |  | Banuja |
| D1 |  | Write the junit script using singleton pattern | 1 | 1 | 1 | 1 | 1 | 1 | 1 | 1 | 0 |  |  | Sathuriya |
| D3 |  | Write selenium script for chrome driver | 1 | 1 | 1 | 1 | 1 | 1 | 1 | 1 | 1 |  |  | Nixsala |